Developing a Ten-Year Capital Investment Strategy for a Multihospital System: A Case Study

EE MEMORIAL HEALTH System1 (LMHS) is the largest com- munity-owned healthcare system in southwest Florida and is the largest, public, not-for-profit system in the state that

receives no direct tax support. It is governed by a publicly elected 10- member board of directors and has served the citizens of Lee County and the surrounding communities since 1916. This progressive, finan- cially sound healthcare provider has more than 6,700 employees, 830 physicians on staff, and 928 licensed beds. Its three acute care cam- puses include the following:

•	Lee Memorial Hospital (LMH), founded in 1916, is located about a mile south of downtown Ft. Myers along a major north-south access road in the midst of a struggling commercial district. Its urban campus includes a 427-bed hospital and a medical office center that houses physicians’ offices and the Rehabilitation Hospital, which has 60 inpatient beds and occupies the fifth

Copying and distribution of this PDF is prohibited without written permission. For permission, please contact Copyright Clearance Center at www.copyright.com

161

L

and sixth floors. Numerous medical/surgical specialty services are provided, including a Level II trauma center.

•	HealthPark Medical Center (HPMC) opened in 1991 to serve the growing and affluent market south of Ft. Myers and north of Naples, and it was designed with 220 beds. During the planning stage, a decision was made to relocate the cardiac surgery program from LMH to this new healthcare center and to also offer high-risk obstetrics. The Children’s Hospital of Southwest Florida operates 30 beds on the second floor of HPMC, including a pediatric ICU, 40 neonatal intensive

care beds (27 Level II and 13 Level III), a dedicated pediatric ED, and a range of pediatric outpatient services.

•	Cape Coral Hospital (CCH) opened in 1977. It has served the residents of Lee County, including the communities of Cape Coral, North Ft. Myers, and Pine Island for almost 30 years and is located across a waterway with access by toll bridge. The Cape Coral community is younger, less affluent, and somewhat isolated because of its geography. Initially constructed with 94 beds, CCH has grown to its present 281 beds and provides general medical/surgical and specialty services, including high-risk obstetrics. It was acquired by LMHS in 1996 and maintains a separate medical staff.

All three hospitals have been consistently rated among the top 100 hospitals across the United States (Solucient 2005), and LMHS has received awards for its cardiac, orthopedic, and stroke programs. For several decades, it has strived to be the best patient-centered healthcare system in the state of Florida. Figure 9.1 illustrates the relative location and key characteristics of the three acute care campuses.

1999 CAPITAL INVESTMENT STRATEGY (FACILITY MASTER PLAN)

A comprehensive strategic planning process was conducted in late 1998 that identified the need for $155 million in capital investment across the three campuses, including $55 million for IT. In addition, the health system was also considering a $22 million expansion project for the Children’s Hospital of Southwest Florida on the HPMC site and an investment in a “medical mall” to be located across the street.

162	Healthcare Facility Planning: Thinking Strategically Copying and distribution of this PDF is prohibited without written permission.

For permission, please contact Copyright Clearance Center at www.copyright.com

FIGURE 9.1 LMHS’S EXISTING HOSPITAL SITES AND CHARACTERISTICS

Developing a Ten-Year Capital Investment Strategy	163 Copying and distribution of this PDF is prohibited without written permission.

For permission, please contact Copyright Clearance Center at www.copyright.com

By 1999, the health system faced a number of major issues, including the following:

•	Diminishing operating margins. Like many hospitals across the United States, LMHS’s operating margins had been declining.

•	Acute nursing shortage. The region had an acute shortage of nursing staff, particularly during the peak winter season when premium wages are paid to traveling nurses.

•	Fluctuating market dynamics. There was concern that LMHS’s high market share could diminish over time as new competitors focused on its growing market.

•	Licensed bed complement that did not reflect operational reality. Compared to 928 total licensed beds, significantly less beds were needed even during the peak winter season. Even considering the most optimistic (high-bed) scenario, LMHS determined that it still would have a surplus of beds at the end of the decade. However, a significant portion of the licensed beds were at

LMH, which was plagued by aging inpatient nursing units and lacked a sufficient number of private rooms and adequate support space to actually operate at the licensed capacity. At the same time, HPMC was at capacity and was concerned about its ability to accommodate current and future demand in its rapidly growing market.

•	Aging facilities at the flagship facility. Almost half of LMHS’s licensed beds were located at LMH, where two-thirds of the total space was constructed prior to 1970. Moreover, ongoing capital investment had been minimal over the past decade. LMH was currently staffing 324 beds during its peak winter season. However, deployment of all of its 427 licensed beds was not possible. If all 427 beds were staffed, only 37 percent of the beds would be in private patient rooms, and 17 percent of the beds would need to be placed in three-bed and four-bed wards. In contrast, the 25-year old CCH had been consistently maintained and upgraded, and the HPMC facility was just over 10 years

old. Both the CCH and HPMC facilities were designed with only private patient rooms.

164	Healthcare Facility Planning: Thinking Strategically Copying and distribution of this PDF is prohibited without written permission.

For permission, please contact Copyright Clearance Center at www.copyright.com

The LMHS decided that it needed a comprehensive facility master plan to guide capital investment over the ten-year period from 2000 to 2010. The organization also wanted to reevaluate the alignment of key clinical services among its three acute care campuses.

THE PLANNING PROCESS

The facility planning process included a review of historical utilization and market dynamics, identification of current facility assets and liabilities at the three acute care campuses, and an assessment of current and future space need by department and service line. Future bed need and ancillary workloads were forecasted, and a ten year capital investment strategy for the health system was developed. Individual interviews were conducted with department and service-line leader- ship, and extensive input was solicited from the physician executive committee and other physicians through individual interviews and focus group meetings. Periodic progress reports were made to the LMHS executive council and the board.

MAJOR FACILITY ASSETS AND LIABILITIES BY CAMPUS

An assessment of each campus resulted in an inventory of the facility assets and liabilities as shown in Table 9.1.

Key conclusions included the following:

•	Both the LMH and CCH facilities were underutilized.

•	Although HPMC was at capacity, physician offices occupied over 50,000 DGSF throughout the hospital that could be made available for other patient services if a new medical office building were constructed.

•	Expansion of HPMC would require additional investment in the energy plant to increase its capacity.

•	LMH has an aging physical plant that will require significant capital investment over time just to maintain the status quo.

Developing a Ten-Year Capital Investment Strategy	165 Copying and distribution of this PDF is prohibited without written permission.

For permission, please contact Copyright Clearance Center at www.copyright.com

TABLE 9.1 LMHS’S MAJOR FACILITY ASSETS AND LIABILITIES BY CAMPUS

166	Healthcare Facility Planning: Thinking Strategically Copying and distribution of this PDF is prohibited without written permission.

For permission, please contact Copyright Clearance Center at www.copyright.com

TABLE 9.2 LMHS’S 1999 BED COMPLEMENT

MARKET DYNAMICS AND FUTURE BED NEED

In aggregate, LMHS serves an older but growing population. Its service area population is expected to grow by 20 percent through 2010, with 25 percent of the population being over 65 years of age. Although the highest growth rate is occurring in south Lee County, HPMC’s primary market, the highest growth in absolute numbers is occurring in Cape Coral. The consensus was that LMHS must protect its southern flank relative to cardiovascular surgery and general medical/surgical services. It was also agreed that the major competitive threat to obstetrics services will come from the east.

Table 9.2 summarizes LMHS’s bed complement in 1999. A detailed bed-need analysis indicated that LMHS needed approximately 500 acute medical/surgical beds (including the ICU) during its peak winter season and about 320 beds during the summer compared to the 543 beds that are typically staffed. Use rates for Lee County were starting to decline, resulting in lower patient days despite a growing population. However, the health system consistently maintains an unusually high market share of about 67 percent.

The planning team projected that by 2010 LMHS will still have a surplus of about 150 beds compared to the current licensed capacity, even in the high-bed scenario, despite the significant population growth in Lee County. Because of fluctuating market dynamics and

Developing a Ten-Year Capital Investment Strategy	167 Copying and distribution of this PDF is prohibited without written permission.

For permission, please contact Copyright Clearance Center at www.copyright.com

uncertainties, LMHS leadership was reluctant to de-license beds at the time, particularly given the substantial growth to the south. Also, because Cape Coral serves a distinct market from Ft. Myers, it was agreed that surplus beds at CCH should not be de-licensed until future population projections become evident.

KEY FACILITY PRIORITIES

Several key facility investment priorities were identified that required action regardless of LMHS’s long-range facility investment strategy. These included the following:

Lee Memorial Hospital

•	Reconfigure customer intake and outpatient services on the first floor to improve wayfinding, access, and convenience.

•	Upgrade the surgery suite and invest in new equipment and technology to create a state-of-the-art facility.

•	Combine the existing medical ICU (currently on the seventh floor) and the existing surgical ICU (currently on the eighth floor) to be on the second floor near the surgery suite to reduce staffing costs and enhance operational flexibility.

•	Relocate the administrative services currently in the older Cox and Jewitt wings to the seventh and eighth floors to allow for their demolition, thus avoiding further costly maintenance of these non-code-compliant wings.

HealthPark Medical Center

•	Create an express testing area adjacent to the main entry in the space to be vacated by the community pediatric clinic.

•	Immediately add unlicensed short-stay and observation beds to provide additional capacity—for example, an ED holding unit, pediatric observation unit, and adult short-stay beds.

•	Expand or reconfigure surgical services and add an MRI unit.

Cape Coral Hospital

•	Upgrade the ED and selected clinical services (noninvasive cardiology, sleep lab, and outpatient surgery recovery area).

168	Healthcare Facility Planning: Thinking Strategically Copying and distribution of this PDF is prohibited without written permission.

For permission, please contact Copyright Clearance Center at www.copyright.com

•	Convert a portion of the second floor to administrative offices and clinical support space.

LONG-RANGE FACILITY DEVELOPMENT SCENARIOS

Three preliminary long-range facility development scenarios for the health system were identified and evaluated as follows.

Scenario 1: Maintain the Status Quo

This scenario maintains the current distribution of beds and services between the three hospital campuses and assumes the conversion of three floors of LMHS’s north wing (no longer needed for inpatient space) to administrative services. The remaining five nursing units at LMH would be upgraded, and the number of private patient rooms would be increased.

Scenario 2: Decompress HPMC

The intent of this scenario was to capitalize on the underutilized Women’s and Children’s Pavilion at CCH by relocating high-risk obstet- rics and the Children’s Hospital from HPMC to CCH. In this scenario, low-risk obstetrics would remain at HPMC, and the space occupied by pediatric services and the neonatal ICU would be redeployed for additional medical/surgical bed capacity and the expanding cardiology program. The neonatal ICU would be expanded at CCH, the underuti- lized second-floor nursing units would be redeployed for pediatrics, and physician offices on the first floor would be reassigned for obste- tricians and pediatricians.

Scenario 3: Decompress LMH

In this scenario, LMH would become a specialty center focused on orthopedics, neurosciences, and rehabilitation and would continue to maintain its trauma-center status. Its bed complement would be reduced from the licensed capacity of 427 beds to approximately 172 beds (20 ICU, 72 acute care, 20 short stay, and 60 rehabilitation). By substantially reducing its bed capacity, significant dollars would be saved that had previously been slated for upgrading its nine existing nursing units. The conversion of vacant inpatient space at LMH to office occupancy would allow the health system to consolidate various administrative services at LMH and discontinue the leasing of office space around the community.

Developing a Ten-Year Capital Investment Strategy	169 Copying and distribution of this PDF is prohibited without written permission.

For permission, please contact Copyright Clearance Center at www.copyright.com

TEN-YEAR CAPITAL INVESTMENT STRATEGY FOR LMHS

The LMHS executive council concluded that Scenario 1 was not feasible, because capital dollars were not available to maintain LMH at its current licensed bed capacity given the amount of renovation (and space) required to provide contemporary accommodations for 427 inpatients; this would be difficult even at its current staffed capacity of 324 beds. At the same time, HPMC’s inpatient census continued to rise, and there was concern that LMHS was not positioned to aggressively compete for its share of the growing market south of Ft. Myers and north of Naples (one of the fastest growing areas in the United States).

Everyone agreed that CCH had surplus capacity that could be readily used for obstetric and pediatric services—HPMC had 36 LDRP rooms and exceeded 3,000 annual births while CCH had 23 LDRP rooms and ample support space with only 900 annual births. However, getting the high-risk obstetricians and pediatric specialists to move their practices from HPMC to CCH was not likely, at least not in the near future.

The executive council ultimately decided to pursue a variation of Scenario 3 that involved the transfer of 122 beds to HPMC by moving 81 medical/surgical beds from LMH and 41 beds from CCH. Specific strategies, related actions, bed allocation, and capital needs were iden- tified over the ten-year period from 2000 to 2010, as illustrated in Figure 9.2 and described in Table 9.3.

DETAILED PROJECT PHASING/IMPLEMENTATION PLAN

LMHS’s ten-year capital investment strategy was translated into distinct projects for which costs were estimated and time frames assigned, as shown in Figure 9.3. The ten-year capital investment plan for LMHS will require approximately $69 million, excluding the cost of major equipment and IT, and will be allocated as follows:

•	$19 million for immediate projects to be completed within two years

•	$38 million for short-term projects to be completed within three to five years

170	Healthcare Facility Planning: Thinking Strategically Copying and distribution of this PDF is prohibited without written permission.

For permission, please contact Copyright Clearance Center at www.copyright.com

FIGURE 9.2 GRAPHIC ILLUSTRATION OF LMHS’S TEN-YEAR CAPITAL INVESTMENT STRATEGY

Developing a Ten-Year Capital Investment Strategy	171 Copying and distribution of this PDF is prohibited without written permission.

For permission, please contact Copyright Clearance Center at www.copyright.com

TABLE 9.3 SUMMARY OF LMHS’S TEN-YEAR CAPITAL INVESTMENT STRATEGY (2000–2010)

172	Healthcare Facility Planning: Thinking Strategically Copying and distribution of this PDF is prohibited without written permission.

For permission, please contact Copyright Clearance Center at www.copyright.com

Developing a Ten-Year Capital Investment Strategy	173 Copying and distribution of this PDF is prohibited without written permission.

For permission, please contact Copyright Clearance Center at www.copyright.com

FIGURE 9.3 LMHS’S TEN-YEAR PROJECT PHASING/IMPLEMENTATION PLAN (2000–2010)

174	Healthcare Facility Planning: Thinking Strategically Copying and distribution of this PDF is prohibited without written permission.

For permission, please contact Copyright Clearance Center at www.copyright.com

Developing a Ten-Year Capital Investment Strategy	175 Copying and distribution of this PDF is prohibited without written permission.

For permission, please contact Copyright Clearance Center at www.copyright.com

•	$12 million for long-term projects to be completed beyond five years

UPDATE TO THE LMHS STRATEGY IN 2002

From 1999 to 2002, Lee County’s population continued to grow, and the average length of stay at LMHS’s facilities leveled off while its market share remained high. This resulted in improved financial performance for the health system as the census at all three campuses increased. At the same time, a significant initiative was launched by the Ft. Myers Economic Development Office to rejuvenate the downtown area and the commercial district surrounding the LMH campus. Because of these changes, LMHS leadership decided to revisit the capital investment strategy for LMH in 2002.

Lee Memorial Hospital’s Functional Layout

As shown in the building section diagram in Figure 9.4, the majority of the inpatient beds at LMH are located in the older north wing. The ED and diagnostic services are located on the first floor, and the surgery suite is on the second floor. The newer Medical Office Center (MOC) is a multiuse building that houses the kitchen, laboratory, and pharmacy on the first floor and hospital administrative offices and building sup- port services on the third and fourth floors. The inpatient orthopedics unit is located on the second floor, and inpatient rehabilitation beds (the Rehabilitation Hospital) are located on the fifth and sixth floors. Physician offices are located on the seventh and eighth floors. The third and fourth floors of the MOC could be converted to inpatient units, because the bay spacing and utility configuration is similar to that of the inpatient floors below and above.

Of LMH’s 427 licensed beds, 54 percent are located in the older north wing. In particular, the medical/surgical units on the seventh and eighth floors have been closed, and the remote location of the remaining ICU beds creates significant operational inefficiencies. The Cox and Jewett wings are in severe physical disrepair and are slated for demolition as soon as the services that they house can be relocated.

Review of the Previous Facility Master Plan for LMH

Key actions identified for LMH in the 1999 facility master plan included

176	Healthcare Facility Planning: Thinking Strategically Copying and distribution of this PDF is prohibited without written permission.

For permission, please contact Copyright Clearance Center at www.copyright.com

FIGURE 9.4 EXISTING FUNCTIONAL LAYOUT OF LEE MEMORIAL HOSPITAL (BUILDING SECTION DIAGRAM)

Developing a Ten-Year Capital Investment Strategy	177 Copying and distribution of this PDF is prohibited without written permission.

For permission, please contact Copyright Clearance Center at www.copyright.com

enhancing the patient intake and access services on the first floor, consolidating the medical/surgical ICUs on 2-West, upgrading the sur- gery suite, converting 3-MOC and 4-MOC for inpatient care, and con- verting of 5-North, 7-North, and 8-North to office occupancy to allow the demolition of the Cox and Jewett wings. Only the inpatient beds on the third and fourth floors of the older north and west wings would remain, with the balance of the beds located on floors two through six of the newer MOC. A total of $30 million was allocated over the ten- year period for upgrading of the LMH campus.

Recent Utilization Trends at LMH

Lee Memorial Hospital’s acute medical/surgical census was reviewed for the previous four years, as shown in Table 9.4. Although admissions had leveled off, length of stay fluctuated, indicating that it too may be leveling off. The resulting average daily census had increased from 152 patients in 1999 to 166 patients in 2002. The average occupancy for 2002 was compared to the peak-month occupancy based on the number of staffed beds. If LMH had only private rooms, an occupancy rate of 90 percent would be a reasonable target to determine the number of beds required based on the peak-month census. Based on a peak-month census of 200 patients, around 222 acute medical/surgical beds would be required during the winter season.

A further review of recent trends in ancillary workload volumes revealed that emergency, CT, and noninvasive cardiology workloads have been growing while surgery and routine imaging workloads remained relatively flat. Nuclear medicine, ultrasound, and endoscopy workloads declined primarily because of a reduction in outpatient volume.

Revised Facility Development Scenarios for LMH

Based on a review of the 1999 facility development strategy for LMH, an evaluation of recent market dynamics and workload trends, and the confirmation of current and future space need, three new scenarios were developed. In all three, it was assumed that the Rehabilitation Hospital would continue to occupy two floors of the MOC and maintain its current license of 60 beds. The complement of medical/surgical beds at LMH would be adjusted over time to reflect the systemwide long-range strategy to decompress the LMH campus and to increase the medical/surgical bed complement at HPMC. The three scenarios identified in 2002 for LMH, summarized in Table 9.5, are as follows.

178	Healthcare Facility Planning: Thinking Strategically Copying and distribution of this PDF is prohibited without written permission.

For permission, please contact Copyright Clearance Center at www.copyright.com

TABLE 9.4 LEE MEMORIAL HOSPITAL INPATIENT UTILIZATION TREND (EXCLUDING REHAB)

Scenario 1: Do Nothing. The LMHS board wanted to know what would happen if investment in LMH was limited to only that required to maintain continuous operation over the next ten years, such as the elimination of life safety issues and code noncompliances. In this scenario, infrastructure upgrading would be limited to critical systems such as water, medical vacuum, automatic sprinkler controls, and elevators while the air handling units, emergency generators, and the roof would be replaced. Furnishings and finishes would be upgraded as needed to maintain a clean and professional image. Based on this analysis, it was estimated that $10 million would be required just to maintain LMH over the next decade.

Scenario 2: Maintain the Current Market Share. This scenario included additional investment over the next five years at the LMH campus to prevent market share erosion. In addition to that required in Scenario 1, new projects included the following:

• •

•

Upgrading and expanding the surgery suite;

Consolidating the medical/surgical ICU beds on 2-West adjacent to the surgery suite;

Demolishing of the older Cox and Jewett wings; and

Developing a Ten-Year Capital Investment Strategy	179 Copying and distribution of this PDF is prohibited without written permission.

For permission, please contact Copyright Clearance Center at www.copyright.com

TABLE 9.5 REVISED FACILITY DEVELOPMENT SCENARIOS FOR LEE MEMORIAL HOSPITAL

180	Healthcare Facility Planning: Thinking Strategically Copying and distribution of this PDF is prohibited without written permission.

For permission, please contact Copyright Clearance Center at www.copyright.com

Developing a Ten-Year Capital Investment Strategy	181 Copying and distribution of this PDF is prohibited without written permission.

For permission, please contact Copyright Clearance Center at www.copyright.com

•	Improving the main entrance façade, enhancing the landscaping, and expanding patient and visitor parking.

These improvements would cost an additional $10 million to $11 million over the next five years, resulting in a total of $21 million when added to the infrastructure upgrading outlined under Scenario 1.

Scenario 3: Revitalize the LMH Campus. Instead of minimizing invest- ment in LMH, this scenario focuses on revitalizing the LMH campus to enhance its market position and to provide contemporary, albeit resized, facilities. This scenario includes approximately 127,000 BGSF of new construction to replace the older north wing and the Cox and Jewett wings, which would be demolished. In total, approximately 264,000 BGSF would be demolished to make way for the new con- struction. Key projects would include the following:

•	Constructing an inexpensive service building to house materials management, plant engineering, and medical record and film storage currently located in prime space in the MOC; potential replacement of the existing kitchen is also under consideration;

•	Constructing a new clinical building to replace the existing ED, imaging center, and surgery suite with the potential for additional inpatient floors;

•	Constructing a new energy center (power plant);

•	Converting 3-MOC and 4-MOC to inpatient nursing units and upgrading the 4-West nursing unit; and

•	Eventually demolishing the north wing.

It was also proposed that selected support services be consolidated at CCH, such as specialty laboratory testing, sterile processing, medical transcription, and information systems. In this scenario, an existing LMHS-owned office building would be retained for administrative offices not requiring a hospital presence.

Selected Facility Development Scenario

Because of LMHS’s improving financial position and the renewed development in downtown Ft. Myers and the surrounding area, the

182	Healthcare Facility Planning: Thinking Strategically Copying and distribution of this PDF is prohibited without written permission.

For permission, please contact Copyright Clearance Center at www.copyright.com

LMHS executive council and board reached consensus on Scenario 3, thus committing to an investment of over $70 million at the LMH campus over the decade.

The building section diagram presented in Figure 9.5 graphically illustrates the revised long-range facility development plan for LMH as described in Scenario 3.

LEE MEMORIAL HEALTH SYSTEM TODAY

The systemwide facility master plan developed in 1999 has continued to guide LMHS’s capital investments since its inception, as specific projects are completed and others are transitioned from planning to design and construction. LMHS’s executive council was actively involved in translating their vision for the organization into a flexible, long-range capital investment strategy for their multiple campuses. They also recognized the importance of achieving consensus on an overall strategy and related actions before focusing on the bricks and mortar. Because their capital investment strategy provides adequate flexibility, they are able to adjust individual projects over time as market dynamics change.

In early 2005, the Florida Agency for Health Care Administration (ACHA) eliminated their requirement for a Certificate of Need for bed expansion at existing hospitals in high-growth areas. To receive approval for 122 additional beds at the HPMC campus, LMHS had previously made a request to transfer licensed beds from the LMH and CCH campuses to HPMC. LMHS withdrew its Certificate of Need application because it no longer needed to formally transfer licensed beds from one facility to another and could simply add beds where needed without a Certificate of Need. At the same time, the Hospital Corporation of America (HCA) has received approval to construct a new 350-bed hospital in south Lee County (on the site of their existing Gulf Coast Hospital), which could affect LMHS’s market share. This new facility is expected to be completed in 2008 and will replace both the existing Gulf Coast Hospital and the Southwest Regional Medical Center.

HealthPark Medical Center

Urgent issues in 1999 concerning medical/surgical and obstetric bed capacity at HPMC were resolved through the creation of several innovative observation and short-stay units (primarily unlicensed beds) as the

Developing a Ten-Year Capital Investment Strategy	183 Copying and distribution of this PDF is prohibited without written permission.

For permission, please contact Copyright Clearance Center at www.copyright.com

FIGURE 9.5 REVISED LONG-RANGE FACILITY DEVELOPMENT PLAN FOR LEE MEMORIAL HOSPITAL

184	Healthcare Facility Planning: Thinking Strategically Copying and distribution of this PDF is prohibited without written permission.

For permission, please contact Copyright Clearance Center at www.copyright.com

detailed planning for the construction of new beds commenced. With annual births reaching 3,500, HPMC is no longer using their 36 birthing rooms for single-room maternity care but has created a separate postpar- tum nursing unit. Groundbreaking occurred in early 2003 for the construction of three additional inpatient floors and a new ancillary building, as well as expansion of the central energy plant. This significant project will increase HPMC’s bed complement to 362 beds. Construction is currently ahead of schedule, and completion is expected in late 2005.

Lee Memorial Hospital

The original strategy developed in 1999 to decompress LMH and refocus it as a high-tech facility dedicated to trauma, special surgery (orthopedics, neurosciences, and oncology), rehabilitation, and ambulatory care has remained unchanged today. The updated 2002 facility master plan for LMH proposed a higher level of capital investment at this campus because of LMHS’s improving financial position and the renewed devel- opment in downtown Ft. Myers. The older Cox and Jewett wings are being demolished as part of the staging for the construction of a new clinical building and the eventual demolition of the north wing.

Cape Coral Hospital

The modest projects originally identified for CCH have been completed, and the consolidation of the clinical laboratory, central sterile, and infor- mation systems at CCH are underway. This will provide additional staging space at LMH.

NOTE

1. Lee Memorial Health System granted permisson for this case study.

REFERENCE

Solucient. 2005. Top 100 Hospitals: National Benchmarks for Success 2004. Evanston,

(Hayward 161-185)

Hayward, Cynthia. Healthcare Facility Planning: Thinking Strategically. ACHE Management Series Book, 20051101. VitalBook file.

The citation provided is a guideline. Please check each citation for accuracy before use.